## Slide 1
Status Report
01
November 2025
PROJECT STATUS OVERVIEW
Northwind Test Analytics Platform
LAST UPDATED: NOVEMBER RELEASE CYCLE
STAGE |  | STATUS | OWNER
 | Requirements Initial Definition & Scope | Complete | Product
 | Development Core Implementation | In Progress | Engineering
 | Testing Quality Assurance | Planned | QA

## Slide 2
Status Report
02
November 2025
RECENT PROGRESS
Northwind Test Analytics Platform
LAST UPDATED: NOVEMBER RELEASE CYCLE
ACCOMPLISHMENTS | 
 | New data ingestion pipeline delivered Optimized for high-volume stream processing
 | Dashboard preview deployed to staging Stakeholder feedback loop initiated
 | Authentication module refactored Improved security and OAuth2 compliance
PERFORMANCE KPIs
Backlog reduction
27%
Bug fixes
18
Uptime
99.4%
Data captured: Last 30 days
Closed tickets
Target: 99.0%

## Slide 3
Status Report
03
YEAR-END ROadmap
UPCOMING TASKS
Northwind Test Analytics Platform
CONTACT: OPS@TESTEMAIL.REAL
TASK |  | OWNER | DEADLINE
 | Load Testing Performance Validation | DevOps | November 15
 | Monitoring Setup Infrastructure Observability | Infra | November 20
 | Documentation User Guides & API Docs | Product | December 01